Initial Project Planning Report

|  |  |
| --- | --- |
| Date | 15 April 2024 |
| Team ID | Team-738178 |
| Project Name | Envisioning Success : Predicting University Scores With Machine Learning |
| Maximum Marks | 4 Marks |

# Product Backlog, Sprint Schedule, and Estimation

Use the below template to create a product backlog and sprint schedule

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User Story**  **Number** | **User Story / Task** | **Story Points** | **Priority** | **Team**  **Members** | **Sprint Start Date** | **Sprint End Date (Planned)** |
| Sprint-1 | Data Collection  and Preparation | ESPUSWML-2 | Collect The Dataset | 1 | Low | Pallavi | 2024/04/19 | 2024/04/21 |
| Sprint-1 | Data Collection  and Preparation | ESPUSWML-3 | Data Preparation | 2 | High | Pallavi | 2024/04/19 | 2024/04/21 |
| Sprint-1 | Exploratory Data Analysis | ESPUSWML-5 | Descriptive Statistical | 1 | Medium | Pallavi | 2024/04/19 | 2024/04/21 |
| Sprint-1 | Exploratory Data Analysis | ESPUSWML-6 | Visual Analysis | 2 | High | Pallavi | 2024/04/19 | 2024/04/21 |
| Sprint-2 | Model Building | ESPUSWML-8 | Training The Model In Multiple Algorithms | 2 | High | Wafa | 2024/04/21 | 2024/04/23 |
| Sprint-2 | Model Building | ESPUSWML-9 | Testing The Model | 2 | Medium | Wafa | 2024/04/21 | 2024/04/23 |
| Sprint-2 | Performance Testing and Hyperparameter Tuning | ESPUSWML-11 | Testing Model With Multiple Evaluation Metrics | 3 | High | Wafa | 2024/04/21 | 2024/04/23 |
| Sprint-2 | Model Deployment | ESPUSWML-13 | Save The Best Model | 2 | Medium | Aashnaa | 2024/04/21 | 2024/04/23 |

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User Story**  **Number** | **User Story / Task** | **Story**  **Points** | **Priority** | **Team**  **Members** | **Sprint Start Date** | **Sprint End Date (Planned)** |
| Sprint-3 | Model Deployment | ESPUSWML-14 | Integrate With Web Framework | 3 | High | Aashnaa | 2024/04/23 | 2024/04/25 |

# Screenshot:



